**Weekly Report**

**26/10/2022 – 02/11/2022**

Group ID: **<04>**

Project Name: <Ăn ngon**>**

Prepared by: **THIEN TRAN**

Team members:

20120195 – **Tran Hoai Thien** *Project Manager*

20120152 – **Nguyen Doan Van Nhi** *Business Analyst*  
20120247 – **Nguyen Phuong Anh** *Design*

20120275 – **Bui Khanh Duy** *Developer*  
20120307 – **Pham Gia Khiem** *Tester*

# Achievements since last week:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| 1 | Tạo repo github | 28/10/2022 | PGKhiem | 100 |
| 2 | Tìm hiểu yêu cầu PA01 | 26/10/2022 | All | 100 |
| 3 | Phân công làm PA01 | 26/10/2022 | THThien | 100 |
| 4 | Đề xuất các công cụ để thực hiện dự án | 30/10/2022 | BKDuy  NPAnh | 100 |
| 5 | Tìm và đề xuất các website để lấy dữ liệu | 30/10/2022 | PGKhiem NDVNhi | 100 |
| 6 | Hoàn thành PA01 | 02/11/2022 | All | 100 |

# Issues and impacts:

1. None

# Next week's goals:

|  |  |  |  |
| --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** |
| 1 | Tìm hiểu về VueJs, NodeJs | 06/11/2022 | All |
| 2 | Tìm hiểu PA02 | 02/11/2022 | All |
| 3 | Phân chia công việc làm PA02 | 02/11/2022 | THThien |
| 4 | Cập nhật VSD | 06/11/2022 | NPAnh  NDVNhi |
| 5 | Cập nhật SDP | 06/11/2022 | PGKhiem  THThien |
| 6 | Demo layout main GUI | 09/11/2022 | BKDuy  NPAnh |