**Weekly Report**

**21/12/2022 – 27/12/2022**

Group ID: **<04>**

Project Name: <Ăn ngon**>**

Prepared by: **THIEN TRAN**

Team members:

20120195 – **Tran Hoai Thien** *Project Manager*

20120152 – **Nguyen Doan Van Nhi** *Business Analyst*  
20120247 – **Nguyen Phuong Anh** *Design*

20120275 – **Bui Khanh Duy** *Developer*  
20120307 – **Pham Gia Khiem** *Tester*

# Achievements since last week:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| 1 | Tiếp tục tạo liên kết tìm kiếm mua hàng (Order ingredient) | 27/12 | BKDuy  NPAnh | 75 |
| 2 | Tiếp tục xác lập trang cá nhân | 21/12 | THThien NDVNhi | 25 |
| 3 | Tìm hiểu cách thức để người dùng lưu trữ dữ liệu yêu thích | 16/12 | PGKhiem  NPAnh | 50 |
| 4 | Thiết kế tính năng lưu trữ bài yêu thích | 24/12 | PGKhiem  NPAnh  NPAnh  BKDuy | 25 |
| 5 | Thiết lập chức năng bình luận/ đánh giá | 27/12 |
| 6 | Thiết lập chức năng điều chỉnh số lượng nguyên liệu | 27/12 | NPAnh | 50 |
| 7 | Tạo thêm tính năng thanh toán và hủy đơn hàng | 27/12 | BKDuy | 50 |
| 8 | PA5 | 27/12 | All | 50 |

# Issues and impacts:

1. Không đủ thời gian để hoàn thiện các yêu cầu đã đặt ra.
2. PA5 được dời hạn đến 05/01/2023.
3. Có thể bỏ hoặc tạm hoản chức năng xác lập trang cá nhân và lưu trữ bài yêu thích.

# Next week's goals:

|  |  |  |  |
| --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** |
| 1 | Tiếp tục tạo liên kết tìm kiếm mua hàng | 05/01 | BKDuy  NPAnh |
| 2 | Thiết lập chức năng bình luận/ đánh giá | 05/01 | NPAnh  BKDuy |
| 3 | Thiết lập chức năng điều chỉnh số lượng nguyên liệu | 05/01 | NPAnh |
| 4 | Tạo thêm tính năng thanh toán và hủy đơn hàng | 05/01 | BKDuy |
| 5 | PA5 | 05/01 | All |
| 6 | PA6 | 05/01 | All |