**Weekly Report**

**02/11/2022 – 09/11/2022**

Group ID: **<04>**

Project Name: <Ăn ngon**>**

Prepared by: **THIEN TRAN**

Team members:

20120195 – **Tran Hoai Thien** *Project Manager*

20120152 – **Nguyen Doan Van Nhi** *Business Analyst*  
20120247 – **Nguyen Phuong Anh** *Design*

20120275 – **Bui Khanh Duy** *Developer*  
20120307 – **Pham Gia Khiem** *Tester*

# Achievements since last week:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| 1 | Tìm hiểu về VueJs, NodeJs | 06/11/2022 | All | 50 |
| 2 | Tìm hiểu PA02 | 02/11/2022 | All | 0 |
| 3 | Phân chia công việc làm PA02 | 02/11/2022 | THThien | 0 |
| 4 | Cập nhật VSD | 06/11/2022 | NPAnh  NDVNhi | 100 |
| 5 | Cập nhật SDP | 06/11/2022 | PGKhiem  THThien | 100 |
| 6 | Demo layout main GUI | 09/11/2022 | BKDuy  NPAnh | 0 |

# Issues and impacts:

1. PA02 chưa tìm hiểu vì thầy chưa update trên course
2. Phân chia PA02 chưa được vì chưa có yêu cầu
3. Chưa có thêm thông tin để cập nhật VSD và SDP
4. Chưa có layout GUI do chưa thiết kế xong

# Next week's goals:

|  |  |  |  |
| --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** |
| 1 | Diagram Database | 13/11 | NDVNhi  PGKhiem |
| 2 | GUI main web | 13/11 | BKDuy  NPAnh |
| 3 | Sign in/Sign up | 15/11 | BKDuy |
| 4 | Source image | 13/11 | THThien |
| 5 | Update SDP | 15/11 | THThien  PGKhiem |
| 6 | Update VSD | 15/11 | NPAnh  NDVNhi |
| 7 | Tìm hiểu PA02 | 11/11 | All |
| 8 | Phân chia công việc làm PA02 | 12/11 | THThien |