**Weekly Report**

**09/11/2022 – 16/11/2022**

Group ID: **<04>**

Project Name: <Ăn ngon**>**

Prepared by: **THIEN TRAN**

Team members:

20120195 – **Tran Hoai Thien** *Project Manager*

20120152 – **Nguyen Doan Van Nhi** *Business Analyst*  
20120247 – **Nguyen Phuong Anh** *Design*

20120275 – **Bui Khanh Duy** *Developer*  
20120307 – **Pham Gia Khiem** *Tester*

# Achievements since last week:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| 1 | Diagram Database | 13/11 | NDVNhi  PGKhiem | 40 |
| 2 | GUI main web | 13/11 | BKDuy  NPAnh | 80 |
| 3 | Sign in/Sign up | 15/11 | BKDuy | 80 |
| 4 | Source image | 13/11 | THThien | 50 |
| 5 | Update SDP | 15/11 | THThien  PGKhiem | 100 |
| 6 | Update VSD | 15/11 | NPAnh  NDVNhi | 100 |
| 7 | Tìm hiểu PA02 | 11/11 | All | 100 |
| 8 | Phân chia công việc làm PA02 | 12/11 | THThien | 100 |

# Issues and impacts:

1. Diagram Database: Đang thực hiện
2. GUI main web: Còn một số lỗi nhỏ ở phần hiển thị các nút trong giao diện
3. Sign in/Sign up: Hoàn thành xong tính năng chính. Nhưng còn một số bug nhỏ trong giao diện và các tính năng ngoài lề.
4. Source image: Đang tìm kiếm thêm những hình ảnh khác

# Next week's goals:

|  |  |  |  |
| --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** |
| 1 | Diagram Database (cont) | 20/11 | NDVNhi  PGKhiem |
| 2 | Thiết kế giao diện tìm kiếm | 22/11 | NPAnh |
| 3 | Thiết lập tìm kiếm theo tên món | 22/11 | BKDuy |
| 4 | Lọc database (phase 1) | 22/11 | PGKhiem |
| 5 | Source image (cont) | 22/11 | THThien |
| 6 | PA3 | 22/11 | all |